Petrol Station Locator

Issues Register as at <20-10-2012>

File No.:1.0

| Issue No | Description | Raised By | Date | Responsible Officer | Priority | Actions & Progress Notes | Status | Date Resolved | Cross Refs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Computer broken down | Riemke | 23-09-2012 | Riemke | High | Use of university computer for project work. | Closed | 28-09-2012 |  |
| 2 | Petrol stations geo locations datasets findings: No dataset available on datagov.com.au | Peter | 30-09-2012 | Working Group | High | Approached fuel selling companies for geo datasets. | Closed | 05-10-2012 |  |
| 3 | Dataset Refining: Each dataset has different type of information and columns. So lots of in similarities in the datasets. | Peter | 28-09-2012 | Working Group | High | Defined constraints as what the least part of data required from each fuel selling company | Closed | 04-10-2012 |  |
| 4 | Setting up Github problems | Working Group | 08-10-2012 | Liam | Medium | Creation of new repository into GitHub and did administration settings on Github | Closed | 10-10-2012 |  |
| 5 | Optimized Searching for fuel stations in a trip planner scenario | Irfan | 08-10-2012 | Working group | High | API Study for the best possible way of doing it. | Closed | 12-11-2012 |  |
| 6 | Google imposed limits on geolocation requests at 2500 requests per day | Peter | 18-10-2012 | Peter | High | Batchgeo.com service used to add latitude and longitude to datasets | Closed | 19-10-2012 |  |
| 7 | Similar items have different names on different datasets. May cause problems when filtering. | Peter | 23-10-2012 | Peter | Medium | Changed the column headings in the datasets to match across files | Closed | 24-10-2012 |  |