**Australian Petrol Station Data Mash Up**Status Report

Agency name: The Fighting Mongooses

Reporting Period: 22/10/2012 - 30/10/2012

: Technical Issue

|  |  |
| --- | --- |
| Project Status | Yellow : Few Documentation yet to be completed |

1. **Project Progress Summary**

Data cleaning is complete. Most implemented features are complete and testing is underway. Development continues on other features.

1. **Milestones**

Table 1 - Milestones scheduled for achievement and performance against those milestones

|  |  |  |
| --- | --- | --- |
| Milestone | Objectives | Progress |
| Data Cleaning | Correct inconsistencies across datasets. | Cleaning is complete. |
| Filtering | Search by services options available. | Development Complete. Testing is underway. |
| Station Additional Information Dialogs | Pop up dialog appears when a marker is clicked showing additional information. | Still in the process of development. |
| Direction Service | Google Maps Direction Service Integration | Still in the process of development. |
| Direction Based Stations Locating | Google Maps Direction Service Integration + Searching algorithm | Still in the process of development. |