**Australian Petrol Station Data Mash Up**Status Report

|  |  |
| --- | --- |
| agency name: | The Fighting Mongooses |
| REPORTING PERIOD: | 28/08/2010 - 21/09/2012 |

1. **Project Progress Summary**

The analysis phase of the project is complete. Datasets have been studied and converted into CSV format, programming languages and tools to be used have been defined, features of the website and maps application have been defined and online workspaces have been created to aid collaboration and version control.

1. **Milestones**

Table 1 - Milestones scheduled for achievement and performance against those milestones

|  |  |  |
| --- | --- | --- |
| Milestone | Objectives | Progress |
| Study and Collect Datasets | Collect sets for Shell, BP, Caltex (Woolworths), Mobil | Datasets for Caltex, Mobil and BP collected in CSV format  Dataset for Shell converted from PDF to CSV  Differences in data has been noted |
| Define tools and programming languages | Define programming language to be used  Define maps application to be used | JavaScript will be used for scripting Google maps and datasets  Website will be HTML with CSS  Google Maps and API will be used  Responsive design is still in discussion for use by mobile users |
| Define scope of the project | Define geographical scope  Define petrol stations that will be mapped  Define additional features  Define usability features | Locations of petrol stations across Australia, no overseas  Petrol station will be ones owned by BP, Caltex, Shell and Mobil  Refined search functions by location, company, and available fuel types  Symbols will be used to aid non English speakers |
| Create online workspaces for project collaboration | Create workspaces | Github space created  Google docs created |