**Australian Petrol Station Data Mash Up**Status Report

Agency name: The Fighting Mongooses

Reporting Period: 22/09/2012 - 06/10/2012

Project Status: Working Issues

1. **Project Progress Summary**

Project detail plan is complete and the development approach has been decided. So we have planned our development to be completed in a series of iterations and our first iteration will start from Wednesday of week 9.

1. **Milestones**

Table 1 - Milestones scheduled for achievement and performance against those milestones

|  |  |  |
| --- | --- | --- |
| Milestone | Objectives | Progress |
| Project development Plan | * Breakdown of the project development * Timeline Identification | Plans has been completed and recorded. |
| Project Story boards | User Interface Analysis | Group meetings and discussion were carried on story boards and finalized for graphical interface designing |
| More on Collecting and Refining Datasets | Collect sets for Shell, BP, Caltex (Woolworths), Mobil | Datasets for Caltex, Mobil and BP collected in CSV format  Dataset for Shell converted from PDF to CSV  Differences in data has been noted |
| User Interface Designing | Actual User interface design based on discussion over story boards. | Initial UI for desktop version has been complied. |