**Australian Petrol Station Data Mash Up**Status Report

Agency name: The Fighting Mongooses

Reporting Period: 07/10/2012 - 14/10/2012

Project Status: Technical Issue

1. **Project Progress Summary**

User Interfaces have been created and the first cycle of development has begun.

1. **Milestones**

Table 1 - Milestones scheduled for achievement and performance against those milestones

|  |  |  |
| --- | --- | --- |
| Milestone | Objectives | Progress |
| User Interface Designing | Actual User interface design based on discussion over story boards. | User Interface design has been completed for web version. |
| Front End coding | User interface front end coding | Front end layout has been coded but fixes are being done over it. |
| Maps by services | Search by services options available. | Still in the process of development. |
| Location with in 10 kms |  | Algorithm has been written to calculate nearby radius locations but not finalized yet. |